TABLE OF CONTENTS

DOCUMENT 1

SOFTWARE ARCHITECTURE &

DEVELOPMENT BLUEPRINT

Intelligent Financial Automation and Decision Support System

Modular Monolith Architecture

ReactJS · ASP.NET Core 8 (4-Layer) · Python FastAPI · PostgreSQL

Project Duration: 3 Months 10 Days (≈14 Weeks)

Team: 2 Developers, 2–3 hrs/day each (4–6 hrs combined)

HOW TO USE THIS BLUEPRINT

This blueprint is the technical companion to Document 3 (Complete Development Roadmap). Where the roadmap tells the team what to build on which day, this document tells them exactly how to structure, name, and wire every part of the system before a single line of feature code is written. It is intentionally scoped for a 2-developer, part-time team: the architecture is a Modular Monolith rather than a distributed microservice mesh (with the exception of the AI service, which is deliberately separated for technology and scaling reasons), keeping operational overhead low while still demonstrating clean layering and separation of concerns suitable for academic evaluation and publication.

Developer 1 owns the ASP.NET Core backend, React frontend, PostgreSQL database, and cross-service integration. Developer 2 owns the Python FastAPI AI microservice covering OCR, classification, explainability, anomaly detection, and forecasting. Every section below is written so either developer can open it and start implementing immediately without needing further clarification.

1. COMPLETE SOLUTION ARCHITECTURE

The system is built as a Modular Monolith for the core business application (ASP.NET Core), paired with one intentionally separate Python FastAPI microservice dedicated to AI/ML inference. This is not a full microservices architecture — there is exactly one service boundary in the whole system, chosen because the AI stack (PaddleOCR, XGBoost, SHAP, Isolation Forest, Prophet) has a fundamentally different runtime (Python, GPU/CPU-heavy inference) from the transactional backend (.NET, request/response CRUD). Keeping the .NET side as a single deployable Modular Monolith — internally split into Domain, Application, Infrastructure, and API layers/modules — avoids the operational cost of running and coordinating many small services that a 2-person part-time team cannot realistically maintain.

1.1 Solution Components

| Component | Technology | Deployment Unit | Owner |
| --- | --- | --- | --- |
| Web Client | ReactJS (Vite), React Router, Axios, Chart.js | Static bundle (served via Nginx / CDN) | Developer 1 |
| Core Application | ASP.NET Core 8, EF Core, 4-layer Modular Monolith | Single .NET process / container | Developer 1 |
| AI Microservice | Python FastAPI, PaddleOCR, XGBoost, SHAP, Isolation Forest, Prophet | Single Python process / container | Developer 2 |
| Database | PostgreSQL 16(NeonDB) | Managed DB instance / container | Developer 1 |
| Reverse Proxy (optional, deployment) | Nginx | Container / VM | Developer 1 |

1.2 Why a Modular Monolith (Not Microservices)

- Two part-time developers cannot operate the deployment, monitoring, and versioning overhead of 5–10 microservices.

- A Modular Monolith still enforces layer boundaries (Domain/Application/Infrastructure/API) via project references, giving the same separation-of-concerns benefit without the network/latency/ops cost.

- The single genuine service boundary (FastAPI AI service) exists only because Python and .NET cannot share a runtime — this is a technology boundary, not a scaling decision.

- The monolith can be decomposed into real microservices later (see Document 3's Future Enhancements) once the team and load justify it.

2. HIGH LEVEL ARCHITECTURE

┌───────────────────────────────────────────────────────────────┐

│                        CLIENT TIER                              │

│   React SPA (Components, Pages, Hooks, Context, Chart.js)       │

└───────────────────────────────┬─────────────────────────────────┘

│ HTTPS / REST (Axios) + JWT

▼

┌───────────────────────────────────────────────────────────────┐

│                  APPLICATION TIER (Modular Monolith)            │

│  ┌─────────────┐  ┌──────────────┐  ┌────────────┐             │

│  │  API Layer  │→│ Application   │→│   Domain    │             │

│  │ Controllers │  │ Layer (Use    │  │   Layer     │             │

│  │ Middleware  │  │ Cases, DTOs)  │  │ (Entities)  │             │

│  └─────────────┘  └──────────────┘  └────────────┘             │

│           ↕ Infrastructure Layer (EF Core, HTTP Clients)         │

└───────────────┬───────────────────────────────┬─────────────────┘

│ EF Core                       │ REST (internal, HttpClient)

▼                               ▼

┌────────────────────────────┐      ┌─────────────────────────────┐

│          DATA TIER           │      │          AI TIER              │

│   PostgreSQL 16              │      │   Python FastAPI Service      │

│   Users, Invoices,            │      │   OCR | Classification |      │

│   Transactions, Predictions,  │◄─────│   XAI (SHAP) | Anomaly |      │

│   Anomalies, Logs, Reports    │      │   Prediction (Prophet)        │

└────────────────────────────┘      └─────────────────────────────┘

2.1 Tier Responsibilities

| Tier | Responsibility |
| --- | --- |
| Client Tier | Presentation, routing, client-side state, chart rendering, form validation |
| Application Tier | Business rules, authentication/authorization, orchestration of AI calls, persistence coordination |
| AI Tier | Stateless ML inference: OCR extraction, classification, explanation, anomaly scoring, forecasting |
| Data Tier | Durable storage of all business and AI-derived data |

3. LOW LEVEL ARCHITECTURE

The Application Tier is internally split into four layers, each a separate .NET class library project referencing only the layers below it. This enforces the Dependency Rule: outer layers depend on inner layers, never the reverse.

FinancialAutomation.API            (depends on Application, Infrastructure)

└── Controllers, Middleware, Program.cs, DI composition root

FinancialAutomation.Application    (depends on Domain only)

└── Services (use cases), DTOs, Interfaces, Validators, Mapping profiles

FinancialAutomation.Infrastructure (depends on Domain, Application interfaces)

└── EF Core DbContext, Repositories, FastApiClient, external integrations

FinancialAutomation.Domain         (depends on nothing — pure C#)

└── Entities, Enums, Value Objects, Domain Exceptions

3.1 Layer-by-Layer Rules

| Layer | Allowed to Reference | Must NOT Contain |
| --- | --- | --- |
| Domain | Nothing (no external packages) | EF Core, HTTP clients, framework types |
| Application | Domain | Direct SQL/EF Core calls, HTTP handling |
| Infrastructure | Domain, Application (interfaces) | Business rules/decision logic |
| API | Application, Infrastructure (composition only) | Business logic in controllers |

3.2 Request Lifecycle (Low Level)

- HTTP request hits a Controller (API layer); model binding + [Authorize] check occurs.

- Controller maps the request to a DTO and calls an Application-layer Service through its interface.

- The Service executes business logic, using Domain entities and calling Infrastructure-layer repository/external-client interfaces as needed.

- Infrastructure implementations (EF Core repository, FastApiClient) perform the actual DB/HTTP work and return plain data back up.

- The Service maps the result to a response DTO; the Controller serializes it to JSON and returns the HTTP response.

4. COMPONENT DIAGRAM

[React App]

├── AuthComponents ──► AuthService ──► /api/v1/auth/*

├── InvoiceComponents ──► InvoiceService ──► /api/v1/invoices/*

├── TransactionComponents ──► TransactionService ──► /api/v1/transactions/*

├── AnomalyComponents ──► AnomalyService ──► /api/v1/anomalies/*

├── PredictionComponents ──► PredictionService ──► /api/v1/predictions/*

└── DashboardComponents ──► DashboardService ──► /api/v1/dashboard/*

[ASP.NET Core API]

├── AuthController ──► AuthService (App) ──► UserRepository (Infra)

├── InvoiceController ──► InvoiceService (App) ──► InvoiceRepository + FastApiClient.Ocr

├── TransactionController ──► TransactionService (App) ──► TransactionRepository + FastApiClient.Classify

├── AnomalyController ──► AnomalyService (App) ──► AnomalyRepository + FastApiClient.Anomaly

├── PredictionController ──► PredictionService (App) ──► PredictionRepository + FastApiClient.Predict

└── DashboardController ──► DashboardService (App) ──► Aggregate Repositories

[FastAPI AI Service]

├── ocr_router ──► OcrService ──► PaddleOCR + OpenCV + pdf2image

├── classify_router ──► ClassificationService ──► MiniLM Embedder + XGBoost

├── xai_router ──► ExplainabilityService ──► SHAP TreeExplainer

├── anomaly_router ──► AnomalyService ──► Isolation Forest

└── prediction_router ──► ForecastService ──► Prophet

5. SEQUENCE DIAGRAM

5.1 Invoice Upload → Classification (End-to-End)

User        React        ASP.NET API        FastAPI AI Svc        PostgreSQL

│            │                │                    │                   │

│ upload file│                │                    │                   │

│───────────►│ POST /invoices │                    │                   │

│            │───────────────►│                    │                   │

│            │                │ save file+record    │                   │

│            │                │─────────────────────────────────────► │

│            │                │ POST /internal/ocr/extract              │

│            │                │───────────────────►│                   │

│            │                │                     │ run OCR pipeline  │

│            │                │◄────────────────────│  (structured JSON)│

│            │                │ persist invoice fields + transactions   │

│            │                │─────────────────────────────────────► │

│            │                │ POST /internal/classify/transaction     │

│            │                │───────────────────►│                   │

│            │                │                     │ embed + XGBoost + │

│            │                │◄────────────────────│  SHAP explain     │

│            │                │ persist category+explanation             │

│            │                │─────────────────────────────────────► │

│            │◄───────────────│ 200 OK (invoice + transactions)         │

│◄───────────│ render results │                     │                   │

6. DEPLOYMENT DIAGRAM

┌─────────────────────────── Host / VM / Cloud Instance ───────────────────────────┐

│                                                                                    │

│  ┌───────────────┐   ┌────────────────────┐   ┌──────────────────────┐            │

│  │  nginx         │   │  docker: api         │   │  docker: ai-service    │            │

│  │  (reverse      │──►│  ASP.NET Core 8      │──►│  FastAPI + Uvicorn     │            │

│  │  proxy, static │   │  port 5000            │   │  port 8000              │            │

│  │  React build)  │   └─────────┬──────────┘   └───────────┬────────────┘            │

│  └───────────────┘             │                            │                         │

│                                 ▼                            │                         │

│                       ┌────────────────────┐                │                         │

│                       │  docker: postgres    │◄───────────────┘                         │

│                       │  PostgreSQL 16        │                                          │

│                       │  port 5432             │                                          │

│                       │  volume: pgdata        │                                          │

│                       └────────────────────┘                                            │

│                                                                                    │

│  All containers orchestrated via docker-compose.yml on a single host for the       │

│  academic deployment; horizontally scalable later by moving ai-service and api     │

│  to separate hosts behind the same nginx/API gateway.                              │

└────────────────────────────────────────────────────────────────────────────────────┘

7. COMPLETE DATA FLOW

This section traces every piece of data from the moment it enters the system to the moment it is presented back to the user, across all five core capabilities. Each subsequent flow (Sections 8–12) drills into one of these in full detail; this section gives the end-to-end map.

1. User Registration/Login  ──► JWT issued ──► stored in React memory/context

2. Invoice Upload           ──► File stored ──► Invoice record (Pending)

3. OCR Extraction           ──► FastAPI OCR ──► structured fields ──► Invoice (Processed)

4. Transaction Creation      ──► from OCR line items ──► Transaction records (uncategorised)

5. Classification            ──► FastAPI classify ──► Category + Confidence + SHAP JSON

6. Anomaly Scan (batch/cron) ──► FastAPI anomaly  ──► Anomalies table

7. Forecast Generation       ──► FastAPI prediction ──► Predictions table

8. Dashboard Query           ──► aggregates all of the above ──► Chart.js visualisations

7.1 Data Ownership Matrix

| Data | Written By | Read By |
| --- | --- | --- |
| Users | ASP.NET API (Auth module) | ASP.NET API (all authorized modules) |
| Invoices | ASP.NET API (after FastAPI OCR call) | ASP.NET API, React Invoice pages |
| Transactions | ASP.NET API (after FastAPI classify call) | ASP.NET API, React Transaction/Dashboard pages |
| Anomalies | ASP.NET API (after FastAPI anomaly call) | React Anomaly page, Dashboard |
| Predictions | ASP.NET API (after FastAPI prediction call) | React Dashboard (forecast chart) |
| Logs | ASP.NET API (Serilog) + FastAPI (structured logs) | Developers (troubleshooting), not exposed to end users |

8. AUTHENTICATION FLOW

[Register]

React RegisterForm → POST /api/v1/auth/register

→ AuthController → AuthService.RegisterAsync()

→ validate (FluentValidation) → hash password (BCrypt)

→ UserRepository.AddAsync() → PostgreSQL Users table

← 201 Created { id, email, role }

[Login]

React LoginForm → POST /api/v1/auth/login

→ AuthController → AuthService.LoginAsync()

→ UserRepository.GetByEmailAsync() → verify password hash

→ JwtTokenGenerator.GenerateToken(user) → signed JWT (HS256, 1hr expiry)

← 200 OK { token, expiresIn, user }

React → store token in AuthContext (in-memory) → attach as Bearer header via Axios interceptor

[Protected Request]

React Axios request → Authorization: Bearer <token>

→ JwtAuthenticationMiddleware validates signature + expiry

→ [Authorize(Roles = "Owner,Accountant")] enforced per-endpoint

→ 401 Unauthorized if invalid/expired; 403 Forbidden if role mismatch

8.1 Token & Session Design

- JWT is stateless; no server-side session store required (keeps the monolith simple).

- Token stored in React memory (Context), not localStorage, to reduce XSS token-theft risk.

- Refresh handled by silent re-login prompt on 401 (no refresh-token complexity given project scope).

- Role claim embedded in JWT (Owner / Accountant / Staff) drives both API [Authorize] checks and React route/UI gating.

9. INVOICE PROCESSING FLOW

1. React InvoiceUploadPage → POST /api/v1/invoices/upload (multipart/form-data)

2. InvoiceController → InvoiceService.UploadAsync(file)

→ save file to /storage/invoices/{guid}_{filename}

→ InvoiceRepository.AddAsync(status: Pending)

← 202 Accepted { invoiceId, status: Pending }

3. InvoiceService triggers async processing:

→ FastApiClient.Ocr.ExtractAsync(filePath)

→ FastAPI: pdf2image (if PDF) → OpenCV preprocess → PaddleOCR detect+recognize

→ FastAPI returns { vendor, date, lineItems[], totalAmount, taxAmount }

4. InvoiceService:

→ updates Invoice { vendorName, invoiceDate, totalAmount, status: Processed }

→ creates one Transaction per line item (Category = null initially)

→ for each Transaction, calls TransactionService.ClassifyAsync() (see Section 10)

5. React polls GET /api/v1/invoices/{id} (or receives push via short-poll) until status = Processed

6. React InvoiceDetailPage renders extracted fields + resulting categorised transactions

9.1 Failure Handling

- If OCR extraction fails (illegible scan, unsupported format): Invoice.status = Failed, error reason stored, user notified in UI with a manual-entry fallback option.

- If OCR partially succeeds (e.g., total amount unreadable): fields are stored as nullable, and the UI flags missing fields for manual completion rather than blocking the whole invoice.

10. AI PROCESSING FLOW

[Classification]

TransactionService.ClassifyAsync(transaction)

→ FastApiClient.Classify.PredictAsync({ description, amount })

→ FastAPI: embedding_generator.embed(description) [MiniLM]

→ FastAPI: model_loader.classifier.predict_proba(embedding) [XGBoost]

→ FastAPI: shap_explainer.explain(embedding) [SHAP TreeExplainer]

← { category, confidence, shapExplanation }

TransactionRepository.UpdateAsync(category, confidence, shapExplanationJson)

[Anomaly Detection] (triggered on-demand or scheduled)

AnomalyService.ScanAsync(userId, windowDays)

→ FastApiClient.Anomaly.ScanAsync({ userId, windowDays })

→ FastAPI: feature_builder.build(transactions) → Isolation Forest.decision_function()

→ FastAPI: reason_generator.explain(features, score)

← { anomalies: [{ transactionId, anomalyScore, reason, severity }] }

AnomalyRepository.BulkInsertAsync(anomalies)

[Forecasting] (triggered on-demand or scheduled)

PredictionService.ForecastAsync(userId, metricType, horizonDays)

→ FastApiClient.Prediction.ForecastAsync({ userId, metricType, horizonDays })

→ FastAPI: prophet_model.predict(future_dataframe)

← { forecast: [{ date, predicted, lowerBound, upperBound }] }

PredictionRepository.BulkInsertAsync(forecast)

11. FINANCIAL INSIGHT FLOW

React DashboardPage mounts

→ GET /api/v1/dashboard/summary?from=&to=

DashboardService aggregates:

SUM(income), SUM(expense), netCashFlow  (from Transactions)

COUNT(openAnomalies)                     (from Anomalies WHERE Reviewed = false)

topCategories (GROUP BY Category, SUM(Amount) ORDER BY DESC LIMIT 5)

→ GET /api/v1/transactions?groupBy=category

feeds category-wise Chart.js pie/bar chart

→ GET /api/v1/anomalies?status=open

feeds Anomaly summary widget

→ GET /api/v1/predictions?metricType=CashFlow

feeds forecast trend chart with confidence band

All four calls are fired in parallel (Promise.all in React) and rendered independently,

so a slow AI-derived widget (anomalies/predictions) never blocks fast DB-derived widgets

(income/expense totals) from rendering.

12. PREDICTION FLOW

1. Scheduled job (or manual trigger) in ASP.NET API calls PredictionService.RefreshForecastsAsync()

2. PredictionService aggregates historical Transactions into daily/weekly time-series per metric

(Revenue, Expense, CashFlow) and sends the series to FastAPI

3. FastAPI prediction_router:

→ loads or retrains Prophet model per metric type

→ model.predict(future_dataframe) → yhat, yhat_lower, yhat_upper

→ returns forecast points for the requested horizon (default 30 days)

4. PredictionService persists forecast points into Predictions table, replacing any

stale forecast for the same metric/date range

5. React Dashboard fetches GET /api/v1/predictions and renders a Chart.js line chart

with a shaded confidence band (lowerBound–upperBound) alongside actual historical values

12.1 Refresh Strategy

- Forecasts are recomputed on-demand when the user opens the dashboard if the last forecast is older than 24 hours (simple staleness check, no background scheduler needed for the academic deployment).

- This avoids the operational complexity of a job scheduler while still keeping forecasts reasonably current.

13. COMPLETE FOLDER STRUCTURE

Every folder and file below is intended to exist from the earliest possible sprint (even as an empty stub) so that both developers work against a stable, predictable layout from Week 1 onward.

13.1 Frontend (ReactJS)

frontend/

├── public/

│   └── favicon.ico

├── src/

│   ├── components/

│   │   ├── common/          Button.jsx, Input.jsx, Card.jsx, Modal.jsx, Badge.jsx

│   │   ├── layout/          Navbar.jsx, Sidebar.jsx, PageContainer.jsx

│   │   ├── invoice/         InvoiceUploadForm.jsx, InvoiceCard.jsx, InvoiceStatusBadge.jsx

│   │   ├── transaction/     TransactionTable.jsx, CategoryBadge.jsx, ExplanationPanel.jsx

│   │   ├── anomaly/         AnomalyCard.jsx, SeverityBadge.jsx

│   │   └── dashboard/       KpiCard.jsx, CashFlowChart.jsx, CategoryPieChart.jsx, AnomalyWidget.jsx

│   ├── pages/

│   │   ├── LoginPage.jsx           Login form + redirect on success

│   │   ├── RegisterPage.jsx        Registration form

│   │   ├── DashboardPage.jsx       Assembles all dashboard widgets

│   │   ├── InvoicesPage.jsx        Invoice list + upload entry point

│   │   ├── InvoiceDetailPage.jsx   Single invoice + extracted transactions

│   │   ├── TransactionsPage.jsx    Transaction table with filters

│   │   ├── AnomaliesPage.jsx       Anomaly list + review actions

│   │   └── NotFoundPage.jsx        404 fallback

│   ├── hooks/

│   │   ├── useAuth.js              Access current user/token from AuthContext

│   │   ├── useFetch.js             Generic data-fetching hook (loading/error/data)

│   │   └── useDashboardData.js     Parallel-fetches all dashboard widgets

│   ├── services/

│   │   ├── apiClient.js            Axios instance with baseURL + JWT interceptor

│   │   ├── authService.js          register(), login()

│   │   ├── invoiceService.js       upload(), getById(), list()

│   │   ├── transactionService.js   list(), updateCategory()

│   │   ├── anomalyService.js       list(), markReviewed()

│   │   ├── predictionService.js    getForecast()

│   │   └── dashboardService.js     getSummary()

│   ├── context/

│   │   ├── AuthContext.jsx         Holds token/user, login()/logout() actions

│   │   └── ThemeContext.jsx        Light/dark theme toggle (optional)

│   ├── assets/                     Logos, icons, static images

│   ├── utils/

│   │   ├── formatCurrency.js

│   │   ├── formatDate.js

│   │   └── constants.js            Category enum, role enum, API base path

│   ├── App.jsx                     Route definitions, layout wrapper

│   ├── main.jsx                    React root render + context providers

│   └── index.css                   Global styles

├── .env.example                    VITE_API_BASE_URL=http://localhost:5000/api/v1

├── package.json

├── vite.config.js

└── README.md

13.2 Backend (ASP.NET Core 8, 4-Layer Modular Monolith)

backend/

├── FinancialAutomation.API/

│   ├── Controllers/

│   │   ├── AuthController.cs           POST /auth/register, /auth/login

│   │   ├── InvoiceController.cs        POST /invoices/upload, GET /invoices/{id}

│   │   ├── TransactionController.cs    GET /transactions, PATCH /transactions/{id}/category

│   │   ├── AnomalyController.cs        GET /anomalies, PATCH /anomalies/{id}/review

│   │   ├── PredictionController.cs     GET /predictions

│   │   └── DashboardController.cs      GET /dashboard/summary

│   ├── Middleware/

│   │   ├── ExceptionHandlingMiddleware.cs   Catches all unhandled exceptions → standard error JSON

│   │   └── RequestLoggingMiddleware.cs      Logs method/path/status/duration via Serilog

│   ├── Extensions/

│   │   ├── ServiceCollectionExtensions.cs   DI registration for all layers

│   │   └── SwaggerExtensions.cs             Swagger/OpenAPI + JWT auth button setup

│   ├── appsettings.json                     Base configuration (non-secret)

│   ├── appsettings.Development.json         Local overrides

│   └── Program.cs                           App bootstrap, middleware pipeline, DI composition root

│

├── FinancialAutomation.Application/

│   ├── DTOs/

│   │   ├── Auth/RegisterRequest.cs, LoginRequest.cs, AuthResponse.cs

│   │   ├── Invoice/InvoiceUploadResponse.cs, InvoiceDetailDto.cs

│   │   ├── Transaction/TransactionDto.cs, ShapExplanationDto.cs

│   │   ├── Anomaly/AnomalyDto.cs

│   │   └── Prediction/ForecastPointDto.cs

│   ├── Interfaces/

│   │   ├── IAuthService.cs, IInvoiceService.cs, ITransactionService.cs,

│   │   │   IAnomalyService.cs, IPredictionService.cs, IDashboardService.cs

│   │   ├── IUserRepository.cs, IInvoiceRepository.cs, ITransactionRepository.cs,

│   │   │   IAnomalyRepository.cs, IPredictionRepository.cs

│   │   └── IFastApiClient.cs           Ocr/Classify/Anomaly/Predict sub-interfaces

│   ├── Services/

│   │   ├── AuthService.cs, InvoiceService.cs, TransactionService.cs,

│   │   │   AnomalyService.cs, PredictionService.cs, DashboardService.cs

│   ├── Validators/

│   │   ├── RegisterRequestValidator.cs, LoginRequestValidator.cs,

│   │   │   InvoiceUploadValidator.cs   (FluentValidation rules)

│   └── Mappings/

│       └── AutoMapperProfile.cs        Entity ↔ DTO mapping profiles

│

├── FinancialAutomation.Domain/

│   ├── Entities/

│   │   ├── User.cs, Invoice.cs, Transaction.cs, Prediction.cs, Anomaly.cs, Log.cs, Report.cs

│   ├── Enums/

│   │   ├── UserRole.cs (Owner, Accountant, Staff)

│   │   ├── InvoiceStatus.cs (Pending, Processed, Failed)

│   │   └── AnomalySeverity.cs (Low, Medium, High)

│   └── Exceptions/

│       └── DomainException.cs, NotFoundException.cs, ValidationException.cs

│

└── FinancialAutomation.Infrastructure/

├── Persistence/

│   ├── AppDbContext.cs             DbSet<> for all entities, model configuration

│   ├── Configurations/             EntityTypeConfiguration classes (1 per entity)

│   └── Migrations/                 EF Core migration history

├── Repositories/

│   ├── UserRepository.cs, InvoiceRepository.cs, TransactionRepository.cs,

│   │   AnomalyRepository.cs, PredictionRepository.cs

├── ExternalServices/

│   ├── FastApiClient.cs            Typed HttpClient implementing IFastApiClient

│   └── FastApiOptions.cs           Base URL / timeout configuration (bound from appsettings)

├── Security/

│   ├── JwtTokenGenerator.cs, PasswordHasher.cs

└── Logging/

└── SerilogConfig.cs            Serilog sink configuration

13.3 AI Service (Python FastAPI)

ai-service/

├── app/

│   ├── api/

│   │   ├── ocr_router.py           POST /internal/ocr/extract

│   │   ├── classify_router.py      POST /internal/classify/transaction

│   │   ├── xai_router.py           (folded into classify_router; kept as separate module)

│   │   ├── anomaly_router.py       POST /internal/anomaly/scan

│   │   └── prediction_router.py    POST /internal/prediction/forecast

│   ├── services/

│   │   ├── ocr_service.py          Orchestrates pdf2image → OpenCV → PaddleOCR

│   │   ├── classification_service.py  Orchestrates embed → predict → explain

│   │   ├── anomaly_service.py      Orchestrates feature build → Isolation Forest → reasons

│   │   └── prediction_service.py   Orchestrates Prophet train/predict

│   ├── models/                     (Pydantic schemas, NOT ML models)

│   │   ├── ocr_schemas.py, classify_schemas.py, anomaly_schemas.py, prediction_schemas.py

│   ├── ocr/

│   │   ├── preprocess.py           OpenCV deskew/denoise/contrast functions

│   │   ├── converter.py            pdf2image wrapper

│   │   └── extractor.py            PaddleOCR detect+recognize wrapper

│   ├── classification/

│   │   ├── embedding_generator.py  Sentence-Transformer (MiniLM) embedding function

│   │   ├── train.py                Trains XGBoost classifier

│   │   ├── predict.py              Loads model, runs inference

│   │   ├── evaluate.py             Computes accuracy/precision/recall/F1

│   │   ├── dataset_loader.py       Loads/splits labelled transaction dataset

│   │   ├── model_loader.py         Singleton loader for trained model (startup preload)

│   │   └── save_model.py           Serializes model + metadata (joblib)

│   ├── xai/

│   │   ├── shap_explainer.py       SHAP TreeExplainer setup + formatting

│   ├── anomaly/

│   │   ├── feature_builder.py      Builds anomaly-detection feature vectors

│   │   ├── train_isolation_forest.py

│   │   ├── predict_isolation_forest.py

│   │   └── reason_generator.py     Converts anomaly score → human-readable reason

│   ├── prediction/

│   │   ├── prophet_trainer.py

│   │   ├── prophet_predictor.py

│   │   └── backtest.py             Rolling-origin evaluation

│   ├── utils/

│   │   ├── logger.py               Structured logging config

│   │   ├── config.py               Loads env vars (pydantic-settings)

│   │   └── file_utils.py           Temp file handling for uploads

│   └── main.py                     FastAPI app instance, router registration, startup events

├── models_store/

│   ├── classifier/v1/model.joblib, metadata.json

│   ├── isolation_forest/v1/model.joblib, metadata.json

│   └── prophet/v1/{metric}_model.joblib, metadata.json

├── datasets/

│   ├── raw/, processed/, embeddings/     (see Document 2 for full detail)

├── tests/

│   ├── test_ocr.py, test_classification.py, test_anomaly.py, test_prediction.py

├── requirements.txt

├── Dockerfile

└── README.md

13.4 Database

database/

├── migrations/                     (mirrors FinancialAutomation.Infrastructure/Persistence/Migrations)

├── seed/

│   ├── seed_roles.sql               Seed default role reference data (if using lookup table)

│   └── seed_demo_data.sql           Sample users/invoices/transactions for local dev & demo

├── scripts/

│   ├── backup.sh                    pg_dump wrapper

│   └── restore.sh                   pg_restore wrapper

└── er-diagram.png                   Exported ER diagram (from pgAdmin or dbdiagram.io)

13.5 Configuration

config/

├── nginx/

│   └── default.conf                 Reverse proxy rules: / → React build, /api → ASP.NET Core

├── docker-compose.yml                Orchestrates api, ai-service, postgres, nginx

├── docker-compose.override.yml       Local dev overrides (hot reload volumes)

└── logging/

└── serilog.json                  Shared Serilog sink configuration reference

13.6 Environment

backend/FinancialAutomation.API/.env.example

ConnectionStrings__DefaultConnection=Host=localhost;Database=ifadss;Username=postgres;Password=postgres

Jwt__Secret=<generate-a-long-random-secret>

Jwt__Issuer=IFADSS

Jwt__ExpiryMinutes=60

FastApi__BaseUrl=http://localhost:8000

ai-service/.env.example

MODEL_STORE_PATH=./models_store

DATABASE_URL=postgresql://postgres:postgres@localhost:5432/ifadss

LOG_LEVEL=INFO

OLLAMA_ENABLED=false

frontend/.env.example

VITE_API_BASE_URL=http://localhost:5000/api/v1

Every real .env file is git-ignored; only the .env.example templates above are committed, so no secrets ever reach source control (see Section 24 for full Environment Variables reference and Section 31 for Security Strategy).

14. DATABASE DESIGN

PostgreSQL 16 is the single source of truth for all business and AI-derived data. Design favours simplicity (7 tables, minimal normalisation beyond 3NF) appropriate to the project's scope and timeline.

14.1 Schema Summary

| Table | Key Columns | Purpose |
| --- | --- | --- |
| Users | Id (PK), Email (UNIQUE), Role | Authentication & authorization |
| Invoices | Id (PK), UserId (FK), Status | Raw uploaded documents + OCR-extracted header fields |
| Transactions | Id (PK), InvoiceId (FK, nullable), Category | Line-item level financial records; classification target |
| Anomalies | Id (PK), TransactionId (FK), Severity | Flagged irregular transactions |
| Predictions | Id (PK), UserId (FK), MetricType | Forecast output points |
| Logs | Id (PK), UserId (FK, nullable) | Audit trail of significant actions |
| Reports | Id (PK), UserId (FK) | Generated report metadata |

14.2 Design Decisions

- UUID primary keys throughout — avoids sequential-ID enumeration and simplifies future multi-tenant sharding.

- InvoiceId on Transactions is nullable to support manually entered transactions that never came from an OCR'd invoice.

- ShapExplanationJson stored as JSONB on Transactions rather than a normalised table — the explanation is always read/written as a single unit, so JSONB avoids unnecessary joins.

- Anomalies references Transactions with a foreign key and cascades on delete, since an anomaly record is meaningless without its parent transaction.

- Predictions are NOT tied to a single transaction — they are metric/date aggregates, so they reference UserId directly.

14.3 Indexing Strategy

| Index | Table | Reason |
| --- | --- | --- |
| UNIQUE (Email) | Users | Fast login lookup + enforced uniqueness |
| INDEX (UserId, TransactionDate) | Transactions | Dashboard date-range queries |
| INDEX (Category) | Transactions | Category-wise aggregation queries |
| INDEX (UserId, Status) | Invoices | Invoice list filtering by status |
| INDEX (TransactionId) | Anomalies | Fast anomaly lookup per transaction |
| INDEX (UserId, MetricType, ForecastDate) | Predictions | Forecast chart queries |

14.4 Referential Integrity

Users (1) ──< (M) Invoices           ON DELETE RESTRICT

Users (1) ──< (M) Transactions       ON DELETE RESTRICT

Invoices (1) ──< (M) Transactions    ON DELETE SET NULL (InvoiceId)

Transactions (1) ──< (0..1) Anomalies ON DELETE CASCADE

Users (1) ──< (M) Predictions        ON DELETE CASCADE

Users (1) ──< (M) Reports            ON DELETE CASCADE

Users (1) ──< (M) Logs               ON DELETE SET NULL (UserId)

15. BACKEND DESIGN

15.1 Design Pattern: Layered + Repository + Service

- Controllers are thin: they only bind requests, call one Application Service method, and shape the HTTP response.

- Application Services contain all business logic and orchestrate one or more Repository/external-client calls.

- Repositories abstract EF Core so Application Services never reference DbContext directly (enables unit testing with mocks).

- A single generic IRepository<T> base interface (Get, Add, Update, Delete) is extended per-entity only where custom queries are needed (e.g., ITransactionRepository.GetByCategoryAsync).

15.2 Dependency Injection Composition

// Program.cs (simplified)

builder.Services.AddScoped<IUserRepository, UserRepository>();

builder.Services.AddScoped<IInvoiceRepository, InvoiceRepository>();

builder.Services.AddScoped<IAuthService, AuthService>();

builder.Services.AddScoped<IInvoiceService, InvoiceService>();

builder.Services.AddHttpClient<IFastApiClient, FastApiClient>(c =>

c.BaseAddress = new Uri(builder.Configuration["FastApi:BaseUrl"]));

builder.Services.AddDbContext<AppDbContext>(opt =>

opt.UseNpgsql(builder.Configuration.GetConnectionString("DefaultConnection")));

15.3 Response Contract Standard

Every API response follows a consistent envelope so the frontend can handle success/error uniformly:

{ "success": true,  "data": { ... } }

{ "success": false, "error": { "code": "VALIDATION_ERROR", "message": "..." } }

16. FRONTEND DESIGN

16.1 Component Design Philosophy

- Pages own data-fetching (via hooks/services); Components are presentational and receive data via props only — no component fetches its own data directly.

- Common components (Button, Card, Modal, Badge) are style-only and domain-agnostic; domain components (InvoiceCard, TransactionTable) compose common components.

- Chart.js components (CashFlowChart, CategoryPieChart) accept pre-shaped data arrays as props, keeping chart-specific logic isolated from data-fetching logic.

16.2 State Management

- No external state library (Redux/Zustand) is introduced — React Context (AuthContext) plus per-page local state (useState) is sufficient for this project's scope.

- Server data is not cached client-side beyond the current page's lifetime; each page fetches fresh data on mount via useFetch/useDashboardData.

16.3 Routing Design

/login                          public

/register                       public

/dashboard                      protected (PrivateRoute)

/invoices                       protected

/invoices/:id                   protected

/transactions                   protected

/anomalies                      protected (Owner, Accountant only)

*                                NotFoundPage

16.4 Axios Interceptor Pattern

// apiClient.js

apiClient.interceptors.request.use(config => {

const token = getTokenFromContext();

if (token) config.headers.Authorization = `Bearer ${token}`;

return config;

});

apiClient.interceptors.response.use(

res => res,

err => { if (err.response?.status === 401) redirectToLogin(); return Promise.reject(err); }

);

17. PYTHON DESIGN

17.1 Design Pattern: Router → Service → Model Utility

- FastAPI routers (api/) are thin: they validate the request via Pydantic schema and delegate to exactly one service function.

- Services (services/) orchestrate the ML pipeline steps (e.g., ClassificationService calls embedding_generator then model_loader then shap_explainer) and shape the response.

- Model utility modules (classification/, ocr/, anomaly/, prediction/) contain no FastAPI-specific code — they are plain Python functions/classes, independently testable and importable from train.py/predict.py scripts outside the API context.

17.2 Pydantic Schema Pattern

# app/models/classify_schemas.py

class ClassifyRequest(BaseModel):

description: str

amount: float

class ShapFeature(BaseModel):

feature: str

contribution: float

class ClassifyResponse(BaseModel):

category: str

confidence: float

shapExplanation: dict[str, list[ShapFeature]]

17.3 Model Preloading (Startup Pattern)

# app/main.py

@app.on_event("startup")

def load_models():

model_loader.load_classifier()

model_loader.load_isolation_forest()

model_loader.load_prophet_models()

# Ensures first request after startup isn't penalised with cold-load latency.

18. API DEVELOPMENT ORDER

APIs are built in strict dependency order — each group only becomes buildable once the group before it exists and is testable via Postman/Swagger.

- Auth APIs — POST /auth/register, POST /auth/login (everything else requires a valid token).

- Invoice APIs — POST /invoices/upload, GET /invoices/{id}, GET /invoices (list).

- Internal AI-facing APIs (ASP.NET → FastAPI clients) — Ocr, Classify, Anomaly, Predict wrappers, built one at a time as each AI capability becomes available.

- Transaction APIs — GET /transactions, PATCH /transactions/{id}/category (depends on Invoice + Classify integration).

- Anomaly APIs — GET /anomalies, PATCH /anomalies/{id}/review (depends on Anomaly integration).

- Prediction APIs — GET /predictions (depends on Prediction integration).

- Dashboard API — GET /dashboard/summary (depends on all of the above; built last as it aggregates everything).

19. FRONTEND DEVELOPMENT ORDER

- App shell — routing, layout, Navbar/Sidebar, PrivateRoute wrapper.

- Auth pages — LoginPage, RegisterPage, AuthContext (unlocks everything else behind PrivateRoute).

- Invoice pages — InvoicesPage (list + upload), InvoiceDetailPage.

- Transaction page — TransactionsPage, ExplanationPanel (depends on classification API).

- Anomaly page — AnomaliesPage (depends on anomaly API).

- Dashboard page — built last, composing KpiCard, CashFlowChart, CategoryPieChart, AnomalyWidget (depends on every other API).

20. BACKEND DEVELOPMENT ORDER

- Domain layer entities + enums (no dependencies — can be written first, day one).

- Infrastructure layer: AppDbContext + initial migration (depends on Domain entities existing).

- Application layer: AuthService + validators (depends on Domain + Infrastructure repository interfaces).

- API layer: AuthController + JWT middleware (depends on Application AuthService).

- Repeat the same four-layer sequence per feature: Invoice → Transaction/Classification → Anomaly → Prediction → Dashboard.

- Cross-cutting concerns (exception handling, logging, Swagger) are added incrementally alongside the first feature that needs them (Week 1–2), not deferred to the end.

21. DATABASE DEVELOPMENT ORDER

- Users table — required before anything else (everything is user-scoped).

- Invoices table — required before Transactions (Transactions.InvoiceId references it).

- Transactions table — core table; add Category/Confidence/ShapExplanationJson columns via a follow-up migration once classification is implemented (avoid over-designing columns before they're needed).

- Anomalies table — added once Isolation Forest integration begins (Week 7).

- Predictions table — added once Prophet integration begins (Week 8).

- Logs and Reports tables — added last (Week 9–10); lowest priority as they don't block core feature flows.

Each table arrives via its own EF Core migration rather than one giant upfront migration — this keeps migrations reviewable and matches the incremental weekly build-out in Document 3.

22. INTEGRATION STRATEGY

22.1 Contract-First Integration

Before either developer implements a cross-service call (.NET ↔ FastAPI), both agree on the exact request/response JSON schema in a short written note (see Document 3's Week 5/6/7/8 Day 1 tasks). This lets Developer 1 build against a mocked/stubbed FastAPI response while Developer 2 is still implementing the real logic, and vice versa — removing the two developers' work from each other's critical path.

22.2 Integration Sequence

- Stub-first: FastAPI endpoint returns hardcoded example JSON matching the agreed schema (Day 1–2 of the relevant week).

- .NET client wired against the stub, full request/response cycle verified end-to-end with fake data.

- FastAPI stub is replaced with real model logic behind the same schema — .NET side requires zero changes.

- Joint smoke test on the shared feature branch before merging to 'develop' (Day 6–7 of the relevant week).

22.3 Internal API Versioning

Internal FastAPI endpoints (/internal/*) are not versioned as aggressively as public APIs (/api/v1/*) since both services deploy together from the same docker-compose stack; a schema change is coordinated as a same-day joint change on both sides rather than maintained as parallel versions.

22.4 Resilience

- FastApiClient wraps all internal calls with a short timeout (5s) and a single retry for transient failures.

- If the AI service is unreachable, the affected feature degrades gracefully (e.g., invoice stays in 'Pending' with a retry option) rather than failing the entire request chain.

23. DOCKER STRUCTURE

docker-compose.yml

services:

postgres:

image: postgres:16

environment: [POSTGRES_DB, POSTGRES_USER, POSTGRES_PASSWORD]

volumes: [pgdata:/var/lib/postgresql/data]

ports: ["5432:5432"]

api:

build: ./backend/FinancialAutomation.API

depends_on: [postgres]

environment: [ConnectionStrings__DefaultConnection, Jwt__Secret, FastApi__BaseUrl]

ports: ["5000:5000"]

ai-service:

build: ./ai-service

depends_on: [postgres]

environment: [DATABASE_URL, MODEL_STORE_PATH]

ports: ["8000:8000"]

nginx:

build: ./config/nginx

depends_on: [api, ai-service]

ports: ["80:80"]

volumes:

pgdata:

23.1 Dockerfile Summary

| Service | Base Image | Notes |
| --- | --- | --- |
| api | mcr.microsoft.com/dotnet/sdk:8.0 → aspnet:8.0 (multi-stage) | Build then publish to slim runtime image |
| ai-service | python:3.11-slim | Installs requirements.txt; preloads models on container start |
| nginx | nginx:alpine | Serves React build (frontend/dist) + reverse-proxies /api and /internal |

23.2 Local vs. Production

- Local development: docker-compose.override.yml mounts source folders as volumes for hot-reload (dotnet watch, uvicorn --reload, vite dev server run outside Docker for fastest iteration).

- Production/demo: single docker-compose.yml build with no source mounts — images are self-contained and reproducible for the final submission/demo.

24. ENVIRONMENT VARIABLES

24.1 ASP.NET Core API

| Variable | Example | Purpose |
| --- | --- | --- |
| ConnectionStrings__DefaultConnection | Host=postgres;Database=ifadss;Username=postgres;Password=*** | PostgreSQL connection |
| Jwt__Secret | <random 256-bit string> | JWT signing key |
| Jwt__Issuer | IFADSS | JWT issuer claim |
| Jwt__ExpiryMinutes | 60 | Token lifetime |
| FastApi__BaseUrl | http://ai-service:8000 | Internal AI service base URL |

24.2 FastAPI AI Service

| Variable | Example | Purpose |
| --- | --- | --- |
| DATABASE_URL | postgresql://postgres:***@postgres:5432/ifadss | Optional direct DB read access for batch jobs |
| MODEL_STORE_PATH | ./models_store | Location of serialized trained models |
| LOG_LEVEL | INFO | Logging verbosity |
| OLLAMA_ENABLED | false | Toggles optional LLM summarisation feature |
| OLLAMA_BASE_URL | http://localhost:11434 | Only used if OLLAMA_ENABLED=true |

24.3 React Frontend

| Variable | Example | Purpose |
| --- | --- | --- |
| VITE_API_BASE_URL | http://localhost:5000/api/v1 | Base URL for all Axios calls |

All three .env files are listed in .gitignore at the repo root; only *.env.example templates are version-controlled.

25. GIT BRANCH STRATEGY

| Branch | Purpose | Merge Rule |
| --- | --- | --- |
| main | Always production/demo-ready; tagged per month (v0.1, v0.2, v1.0) | Only merged from 'develop' at month-end |
| develop | Integration branch; always builds and passes tests | Merged from feature/fix branches after PR review |
| feature/<name> | One branch per feature (e.g., feature/shap-explainer) | Branched from & merged back into 'develop' |
| fix/<name> | Bug fixes found during testing/UAT weeks | Branched from & merged back into 'develop' |
| docs/<name> | Documentation-only changes (Week 13 onward) | Branched from & merged back into 'develop' |

This mirrors the branch strategy already established in Document 3 (Complete Development Roadmap) — this section is the authoritative reference; Document 3's weekly plan follows it.

26. CODING STANDARDS

26.1 C# / .NET

- Follow standard .editorconfig + built-in Roslyn analyzers (enabled by default in .NET 8 SDK).

- Async all the way — every I/O-bound method (DB, HTTP) is async and awaited; no .Result or .Wait().

- One public class per file; file name matches class name.

- Controllers contain no business logic — only orchestration of one Service call.

- Nullable reference types enabled (<Nullable>enable</Nullable>) across all projects.

26.2 React / JavaScript

- Functional components with Hooks only — no class components.

- ESLint (airbnb-base or similar) + Prettier enforced via a pre-commit check.

- Props destructured in the function signature; PropTypes or JSDoc comments for non-trivial components.

- No inline business logic in JSX — data shaping happens in services/hooks, components only render.

26.3 Python

- PEP 8 compliance enforced via 'black' (formatter) and 'ruff' or 'flake8' (linter).

- Type hints on all function signatures (mypy-compatible where practical).

- Docstrings (Google style) on every public function in services/ and model utility modules.

- No business logic inside FastAPI route handlers — handlers call exactly one service function.

27. NAMING CONVENTIONS

| Context | Convention | Example |
| --- | --- | --- |
| C# classes/methods | PascalCase | InvoiceService, GetByIdAsync |
| C# private fields | camelCase with underscore prefix | _invoiceRepository |
| C# interfaces | 'I' prefix + PascalCase | IInvoiceService |
| React components/files | PascalCase.jsx | InvoiceUploadForm.jsx |
| React hooks | camelCase, 'use' prefix | useDashboardData |
| JS variables/functions | camelCase | fetchInvoices, isLoading |
| Python modules/files | snake_case.py | embedding_generator.py |
| Python functions/variables | snake_case | load_classifier(), model_path |
| Python classes | PascalCase | ClassificationService |
| Database tables | PascalCase, plural | Transactions, Invoices |
| Database columns | PascalCase | InvoiceDate, CategoryConfidence |
| REST endpoints | kebab-case plural nouns | /api/v1/transactions, /internal/anomaly-scan |
| Git branches | type/kebab-case-description | feature/invoice-upload |
| Environment variables | UPPER_SNAKE_CASE (Python) / Section__Key (.NET) | MODEL_STORE_PATH, Jwt__Secret |

28. DEPENDENCY MANAGEMENT

28.1 .NET (NuGet)

- Central Package Management via Directory.Packages.props to pin versions once across all four projects.

- Core packages: Microsoft.EntityFrameworkCore.PostgreSQL, Microsoft.AspNetCore.Authentication.JwtBearer, FluentValidation.AspNetCore, AutoMapper, Serilog.AspNetCore, Swashbuckle.AspNetCore.

- Dependencies reviewed monthly (end of each Month checklist in Document 3) — no ad-hoc package additions mid-sprint without noting them in the PR description.

28.2 React (npm)

- package-lock.json committed to ensure reproducible installs across both developers' machines.

- Core packages: react, react-router-dom, axios, chart.js, react-chartjs-2.

- Dev dependencies: eslint, prettier, vite, @testing-library/react, jest.

- No UI component library (e.g., MUI) introduced — keeps bundle size and learning overhead low given the project timeline; styling is plain CSS/CSS Modules.

28.3 Python (pip)

- requirements.txt pinned to exact versions (==) rather than ranges, since ML libraries (paddleocr, xgboost, shap, prophet) are sensitive to version drift.

- A virtual environment (venv) is mandatory for local development; never install packages globally.

- requirements-dev.txt (separate) holds pytest, black, ruff/flake8, mypy — not installed in the production Docker image.

29. ERROR HANDLING STRATEGY

29.1 ASP.NET Core

// ExceptionHandlingMiddleware.cs (simplified)

try { await _next(context); }

catch (ValidationException ex) { WriteError(context, 400, "VALIDATION_ERROR", ex.Message); }

catch (NotFoundException ex)   { WriteError(context, 404, "NOT_FOUND", ex.Message); }

catch (UnauthorizedAccessException) { WriteError(context, 403, "FORBIDDEN", "Access denied"); }

catch (Exception ex) { _logger.LogError(ex, "Unhandled exception");

WriteError(context, 500, "INTERNAL_ERROR", "Something went wrong"); }

29.2 FastAPI

# app/main.py

@app.exception_handler(OcrExtractionError)

async def ocr_error_handler(request, exc):

return JSONResponse(status_code=422,

content={"success": False, "error": {"code": "OCR_FAILED", "message": str(exc)}})

@app.exception_handler(Exception)

async def generic_error_handler(request, exc):

logger.exception("Unhandled error")

return JSONResponse(status_code=500,

content={"success": False, "error": {"code": "AI_SERVICE_ERROR", "message": "Internal AI service error"}})

29.3 React

- A single ErrorBoundary component wraps the app to catch render-time errors and show a friendly fallback UI.

- Every service call is wrapped in try/catch at the hook level (useFetch); errors are surfaced as inline UI messages, never as unhandled promise rejections.

- 401 responses trigger an automatic redirect to /login via the Axios interceptor (Section 16.4).

29.4 Custom Domain Exceptions

| Exception | HTTP Status | Thrown When |
| --- | --- | --- |
| ValidationException | 400 | Input fails FluentValidation rules |
| NotFoundException | 404 | Requested entity (invoice/transaction/etc.) doesn't exist |
| UnauthorizedAccessException | 403 | Authenticated user lacks the required role |
| OcrExtractionError (FastAPI) | 422 | OCR pipeline cannot extract required fields |

30. LOGGING STRATEGY

30.1 ASP.NET Core — Serilog

Log.Logger = new LoggerConfiguration()

.MinimumLevel.Information()

.WriteTo.Console()

.WriteTo.File("logs/api-.log", rollingInterval: RollingInterval.Day)

.Enrich.FromLogContext()

.CreateLogger();

// RequestLoggingMiddleware logs: method, path, statusCode, elapsedMs, userId (if authenticated)

30.2 FastAPI — Structured Logging

# app/utils/logger.py

import logging, json

logger = logging.getLogger("ai-service")

logging.basicConfig(level=LOG_LEVEL, format='%(asctime)s %(levelname)s %(message)s')

# Each service logs: endpoint, input size, inference time (ms), model version used

30.3 Logging Levels & Policy

| Level | Used For |
| --- | --- |
| DEBUG | Local development only — full request/response payloads |
| INFO | Normal operations — request received, model loaded, forecast generated |
| WARNING | Recoverable issues — OCR low-confidence extraction, retry triggered |
| ERROR | Failures — unhandled exceptions, failed external calls |

Logs never contain raw passwords, JWTs, or full financial line-item amounts beyond what's needed for debugging — see Security Strategy (Section 31) for the full data-handling policy.

31. SECURITY STRATEGY

- Passwords hashed with BCrypt (work factor 11+); never stored or logged in plain text.

- JWT signed with HS256 using a secret of at least 256 bits, stored only in environment variables, never in source control.

- Role-based authorization enforced server-side on every protected endpoint via [Authorize(Roles=...)] — the frontend's route guarding is a UX convenience only, never the actual security boundary.

- All file uploads (invoices) are validated for MIME type and size (max 10MB) before being passed to the OCR pipeline, to prevent arbitrary file execution or storage abuse.

- Internal FastAPI endpoints (/internal/*) are not exposed publicly — nginx only routes /api/* to the React app and blocks external access to /internal/* and the AI service's port directly.

- SQL injection is not a practical risk since all data access goes through EF Core parameterised queries — no raw SQL string concatenation.

- CORS is restricted to the known frontend origin in production; wildcard CORS is only used in local development.

- HTTPS is enforced at the nginx layer for any non-local deployment; HTTP is redirected to HTTPS.

32. TESTING STRATEGY

| Layer | Test Type | Tooling |
| --- | --- | --- |
| .NET Application layer | Unit tests (services, validators) with mocked repositories | xUnit, Moq |
| .NET Infrastructure layer | Repository tests against a test PostgreSQL instance | xUnit, Testcontainers |
| FastAPI model utilities | Unit tests (embedding, OCR preprocessing, feature builders) | pytest |
| FastAPI endpoints | Contract/integration tests against the running app | pytest + FastAPI TestClient |
| React components | Component rendering/interaction tests | Jest + React Testing Library |
| Cross-service | End-to-end flow tests (upload → OCR → classify → dashboard) | Postman/Newman collection |

This mirrors Document 3's dedicated testing weeks (Week 10–11); this section defines what those weeks actually execute against.

33. DEPLOYMENT STRATEGY

33.1 Deployment Environments

| Environment | Purpose | Trigger |
| --- | --- | --- |
| Local | Individual developer machine, hot-reload enabled | docker-compose.override.yml, manual |
| Staging/Demo | Stable build for pilot UAT and final demo | Manual deploy from 'main' after month-end tag |
| Submission Build | Final frozen build for academic submission | v1.0 tag (Week 14) |

33.2 Deployment Steps (Docker Compose, Single Host)

- Pull latest 'main' branch on the deployment host.

- Populate .env files for api, ai-service, and frontend from the .env.example templates with real (non-secret-committed) values.

- Run 'docker compose build' to build all three application images.

- Run 'docker compose up -d' to start postgres, api, ai-service, and nginx.

- Run outstanding EF Core migrations ('dotnet ef database update') against the postgres container.

- Smoke-test all core flows (login, invoice upload, dashboard load) against the deployed URL before declaring the deployment complete.

33.3 Rollback Strategy

Because every deploy is a tagged 'main' commit, rollback is simply re-deploying the previous tag (e.g., v0.3 instead of v0.4) and re-running 'docker compose up -d' — no data migration rollback is attempted mid-project given the academic timeline; schema changes are additive wherever possible to avoid destructive rollbacks.

34. PROJECT MILESTONES

These milestones are identical to the consolidated milestone list in Document 3 (Complete Development Roadmap) — repeated here as the architecture-side checkpoint reference.

| Milestone | Target Week | Architectural Checkpoint |
| --- | --- | --- |
| Dev environment & architecture ready | Week 1 | 4-layer .NET solution + FastAPI skeleton both compile and run |
| Authentication module complete | Week 2 | JWT issued, validated, and role-checked end-to-end |
| Frontend scaffold + auth UI complete | Week 3 | React routing + AuthContext wired to backend |
| Invoice upload + OCR pipeline functional | Week 4 | Full Invoice → OCR → Transaction data flow (Section 9) working |
| Transaction classification live | Week 5 | AI Processing Flow (Section 10) classification leg complete |
| Explainable AI (SHAP) integrated | Week 6 | ShapExplanationJson persisted and rendered |
| Anomaly detection complete | Week 7 | AI Processing Flow anomaly leg complete |
| Forecasting module complete | Week 8 | Prediction Flow (Section 12) complete |
| Full feature set integrated | Week 9 | Financial Insight Flow (Section 11) complete |
| Integration testing complete | Week 10 | Testing Strategy (Section 32) cross-service tests passing |
| System hardened & feature-frozen | Week 11 | Security Strategy checklist (Section 31) verified |
| UAT complete | Week 12 | Deployment Strategy staging environment validated by pilot users |
| Documentation & publication draft complete | Week 13 | Architecture documentation finalised alongside Document 3 |
| Project complete & submitted | Week 14 | Submission Build (Section 33.1) tagged v1.0 |